|  |  |
| --- | --- |
| **Date** | **Comment** |
| 1/5/2010 | Evaluated current status and came up with preliminary plan of action.   STATUS ASSESSMENT Definition: CFP - allow user to move through a 3D envelope of sufficient size ~ a) move freely within envelope (play around with various linkage arrangements and include tool position and user location - build them  goal: select a linkage - make sure has required envelope - make sure can sure can be actuated - make sure everything can be attached (actuators, ... - make sure facilitates user/tool entry (lateral and frontal entry) - make sure that user feel is adequate - make sure that can make necessary cuts (what are we cutting out?) - make sure gravity compensation will be OK?  CFP Current Progress - generated potential mechanism - evaluated through physical and MATLAB prototypes - eliminated mechanisms (PT1, PT2)  CFP Current Action Items: - update, refine and document remaining prototypes  - PT1 Document changes (PT1 to PT1b 'PT4 from CFP') Nic  - PT1b document physical assessment, document how hard constraint can be implemented (may still be issues with user feel) Nic  - PT2 Document Failure, Nic  - PT3a Assess physically, change model to include equivalent linkage lengths, (may still have issues with user feel, twisting?) David  - PT3b Assess physically, change model to incorporate rotational joint that acts linearly, document how hard constraint can be implemented (should be identical to linear joint) David  - recompile report RELATED FUNCTION RESEARCH - document implant shape (what we are going to cut) ERICA - document tool possibilities (what types of tools can/will be used) - document physical verification of graphs (does the model actually make sense? how does bone/knee integrate with model?) - develop criteria for drive train - develop criteria for gravity compensation - develop criteria for controller - develop criteria for tool orientation for each prototype - create list of types of potential electrical components (pro/con list) - create list of potential types of motor and drive train (pro/con list) - create preliminary software flow chart - create and evaluate and document potential layout for drive train on prototypes - prove that tool can be used anywhere in envelope with given implant shape (consider surface position with respect to approach (lateral/frontal) - where spherical bit is cutting) |